# Agile Software Design 3

## Project Idea Submission Template

Submission Deadline: Week 2

Module: Agile Software Design 3
Student Name: __________________________
Student Number: __________________________
Project Title: Consultant AI – ISO 9001 Consultancy Assistant

# Important Note

This module is about how software is developed, not just the final product.

The project proposal should demonstrate:

- A realistic project idea

- Clear understanding of the problem

- Suitable project scope

- Ability to apply Agile practices

- Opportunities to use:

  - User Stories

  - Version Control (Git/GitHub)

  - Test-Driven Development (TDD)

  - JUnit Testing

Following the Agile process throughout the semester is more important than building a large or complex application.

A simple application with:

- Well-defined User Stories

- Regular Git commits

- Good testing practices

- Evidence of TDD

is preferable to an overly ambitious project that cannot be completed.

# 1. Project Overview

Provide a brief description of your proposed project.

### Project Description

- What problem does the project solve?

- Who is the intended user?

- What is the purpose of the application?

(100-150 words)

ISO 9001 quality consultants manage many client companies, each with a large set of documents (gap analyses, procedures, audit reports, management reviews and training records). Finding information across these files is slow, and every new client’s document set is largely re-written by hand.

Consultant AI is a secure web application for ISO 9001 consultants. Each client is a project with the seven standard ISO 9001 folders. The consultant uploads documents (PDF, Word, Excel, text), which are indexed, and can then ask questions in plain English. Answers are generated only from the client’s own documents and list the source passages, so every answer can be checked. The application will also generate reusable “golden” document templates and fill them in from a new client’s company details, saving the consultant time on repetitive documentation. (≈130 words)

# 2. Project Category

Select one category.

☒ Software Application

☐ Smart Campus System

☐ IoT / Monitoring System

☐ Engineering System

☐ Other

If Other, please specify:

# 3. Target Users

Who will use your system?

Examples:

- Students

- Lecturers

- Engineers

- Laboratory Staff

- Building Managers

- General Public

### Intended Users

•  ISO 9001 consultants (primary): manage client projects, upload documents, search and generate documentation.

•  Quality managers at client companies (secondary): benefit from faster answers and consistent documents prepared by the consultant.

•  Internal and certification auditors (indirect): receive documents and evidence that can be traced to source files.

# 4. Core Features

List the main functionality you plan to implement.

### Feature 1

Client projects and ISO 9001 folders – create, rename and delete client projects; each starts with Gap Analysis, Documentation, Internal Audit, Management Review, Certification Audit, Record and Training folders.

### Feature 2

Document upload and indexing – upload PDF, DOCX, XLSX, TXT and Markdown files (up to 50 MB) into a folder; files are parsed, split into chunks and embedded for semantic search.

### Feature 3

Grounded chat with cited sources – ask questions about one client or all clients; answers stream in and list the source passages and similarity scores (demo mode works without an AI key).

### Feature 4

Secure access – login with JWT tokens, rate limiting on every API route, and separate saved chat sessions that can be renamed.

### Feature 5

Golden templates and template fill-in – generate reusable Word/Excel templates with placeholders from existing client projects, and produce a complete document package for a new client from company details.

# 5. Technology Stack

The project should be developed in Java.

### Programming Language

☐ Java

☒ Python 3.12 (see note below)

### Development Environment

☐ IntelliJ IDEA

☐ Eclipse

☒ Visual Studio Code

### Version Control

☒ Git

☒ GitHub

### Testing Framework

☐ JUnit

☒ pytest (Python equivalent of JUnit, used for TDD)

### Additional Technologies (if any)

Backend: FastAPI, Pydantic, SQLite (aiosqlite), python-jose (JWT), slowapi (rate limits).

AI / search: sentence-transformers (all-MiniLM-L6-v2) embeddings with NumPy cosine similarity; OpenAI GPT-4o for answers.

Document handling: PyMuPDF, python-docx, openpyxl.

Frontend and operations: HTML/CSS/vanilla JavaScript; Docker, docker compose, nginx; GitHub Actions for CI.

Note on language: the project is written in Python rather than Java because it builds on an existing Python prototype and the machine-learning libraries it needs are Python-native. All Agile practices still apply: user stories in a GitHub backlog, regular commits and pull requests, and test-driven development with pytest in place of JUnit.

# 6. Minimum Viable Product (MVP)

Describe the minimum functionality that must work for the project to be considered successful.

Think about:

If you only had six weeks to complete the project, what functionality would absolutely need to be working?

### MVP Description

The MVP is a working, secure web application in which a consultant can:

•  log in and create a client project with the seven ISO 9001 folders;

•  upload PDF/Word/Excel documents into a folder and see them indexed;

•  ask a question scoped to that client and receive an answer that cites the source documents;

•  rely on an automated pytest suite that runs on every push.

Golden templates and template fill-in are “should have” features delivered after the MVP. Most of the MVP already exists as a prototype, so the first sprints focus on tests, reliability and retrieval quality.

# 7. Potential Risks and Challenges

Identify any potential challenges.

Examples:

- New technology

- Limited Java experience

- Hardware availability

- Time constraints

- Complex requirements

### Risk 1

Unreliable AI answers – the language model may give wrong or unsupported answers. Mitigation: answer only from retrieved passages, always show sources, and measure accuracy with a set of real consultant questions.

### Risk 2

Confidential client data – real ISO documents contain company information. Mitigation: develop with anonymised samples, self-host the app behind a login, and never commit client files to GitHub.

### Risk 3

Time constraints and scope – two new features plus testing and evaluation within one semester. Mitigation: prioritise with MoSCoW, deliver in small increments, and reduce template fill-in to Word-only if behind schedule.

# 8. Why Did You Choose This Project?

Briefly explain your motivation.

Examples:

- Related to career interests

- Personal interest

- Engineering application

- Opportunity to learn something new

### Reason for Selection

The idea comes from a real need: ISO 9001 consultancy work involves a lot of repetitive searching and re-writing of documents, and the consultant I am working with asked for a tool that could help. The project lets me learn practical AI engineering (retrieval-augmented generation, embeddings and prompt design), which matches my career interest in software and AI development, while applying professional practices such as user stories, version control, automated testing and continuous integration.

# Suggested Project Areas

### Software Applications

- Smart Campus Room Booking System

- Student Event Management System

- Study Group Matching Platform

- Library Reservation System

### Smart Campus Solutions

- Campus Asset Tracking System

- Visitor Management System

- Smart Parking Monitor

### IoT & Monitoring Systems

- Smart Environment Monitoring System

- Energy Consumption Tracker

- Greenhouse Monitoring Dashboard

### Engineering Systems

- Laboratory Equipment Monitor

- Device Health Monitoring System

- Industrial Sensor Dashboard

# Remember

A successful project should demonstrate:

- Agile Requirements Management

- User Stories and Acceptance Criteria

- Java Development

- Version Control using Git and GitHub

- Unit Testing using JUnit

- Test-Driven Development

- Incremental Progress Throughout the Semester

The project is not a race to build the biggest application. The goal is to demonstrate professional software engineering practices while delivering a working solution.